### Phase 1 Completed Successfully!

Here is what has been built and configured:

- Virtual Environment & Dependencies:

  - Installed: Django 5.x, djangorestframework, python-decouple, pdfplumber, pypdf, xhtml2pdf, reportlab, django-cors-headers, requests, pillow.

- Environment & Secrets (.env):

  - Configured .env with Brevo SMTP credentials, security keys, and port fallbacks (587 / 2525).

- Core Settings & Multi-Sender Profiles (menard_core/settings.py):

  - Configured departmental profiles: orders@, quotes@, accounts@, logistics@, and info@menardtrading.com.

  - Centralized EMAIL_BRANDING dictionary containing Menard Trading CC colors, company registration, and South African banking details.

- Brevo Transactional Email Engine (menard_core/brevo_email.py):

  - send_departmental_email(...) helper with dynamic template rendering and PDF attachment support.

- App Scaffolding & Initial Migrations:

  - Created all apps (apps/customers, apps/orders, apps/quotes, apps/logistics, apps/billing, apps/webhooks, apps/api).

  - Verified python manage.py check (0 issues) and applied core migrations.

### Ready for Phase 2: Database Models & Relational Schema?

In Phase 2, we will define:

- Customer: Contact, VAT, credit terms.

- PurchaseOrder: PO file, origin, destination, cargo, weight, status.

- Quotation & QuoteLineItem: Line items, VAT calculations, secure approval tokens.

- LogisticsJob: Truck/driver info, POD document upload, trip status.

- Invoice & InvoiceLineItem: Multi-stage invoicing (Full, Partial Deposit, POD Final Balance, Add-on Demurrage/Tolls), remaining balance tracking.

- PaymentReceipt: Bank references, automated receipt generation.